BLOG MIGRATION PLAN

SocialPilot Blog Restructure — /blog → /insights, /strategy, /compare

Based on: Blog URL Mapping (Final) — Complete Blogs List + URL Mapping tabs

TL;DR

Full audit: 529 legacy /blog URLs were audited. 231 articles are being retained, 298 are being removed / pruned.

New IA: Retained content moves into three new top-level sections — /insights, /strategy, /compare — plus a smaller /blog for the handful of posts that don’t fit those buckets.

Redirects: 223 articles have a clean, verified, 1-to-1 old → new URL redirect ready to hand to dev. 8 more (blog homepage, top tag pages, 1 glossary post) keep their current URL — no redirect needed.

Risk: The 298 removed URLs carry only ~8.7K sessions/12mo combined, vs. 277.8K for retained content — a ~3% share. Most are either already-dead legacy aliases or thin, low-traffic posts.

Redirect research done: All 222 removed URLs that lacked a defined disposition now have one: 131 get a redirect to a genuinely relevant, verified-live page elsewhere on socialpilot.co; 91 are confirmed 410s with no suitable equivalent. See Section 4 and the appendix workbook.

Open item: 1,814 internal links currently point at pages being removed and need repointing regardless of the redirect/410 call — see Section 5.

1. THE NEW STRUCTURE

Everything being retained lands in one of four buckets:

| New Section | Path | Articles | Sessions (12mo) |
| --- | --- | --- | --- |
| Insights | /insights/* | 61 | 124,865 |
| Strategy | /strategy/* | 121 | 130,887 |
| Compare | /compare/* | 5 | 1,401 |
| Stays in /blog | /blog/* | 36 | 20,606 |
| Total retained | — | 223 | 277,759 |

Insights = trend/news commentary ("what’s happening"). Strategy = how-to / execution content (including a 13-post Brand & Audience Strategy sub-cluster). Compare = the 5 competitor-pricing pages. /blog retains generic commentary that doesn’t fit the other three.

Note: these are the only 4 destinations in this migration — there is no new "/industry" section. Section 4 sends a small number of REMOVED articles (3 of 298) to /industry/* pages that already exist on the site today, unrelated to this restructure, because they happen to be the closest live equivalent for that specific vertical topic.

2. WHAT’S MOVING (REDIRECTS)

Ready to implement: The URL Mapping tab has a full, verified old → new mapping for all 223 articles: no duplicate destinations, no duplicate sources, one hop each.

No change needed: 8 retained URLs need no redirect — the /blog homepage, 5 top-level tag pages (instagram, tiktok, twitter, how-tos, social-media-marketing, social-media-engagement), and 1 glossary post stay exactly where they are.

Action: Hand the URL Mapping tab directly to dev/SEO as the 301 redirect map — Current URL → New URL, one row per rule.

3. WHAT’S BEING REMOVED

298 legacy URLs are being retired. Breaking that down by what they actually are today:

| Group | Count | What it is | Action needed |
| --- | --- | --- | --- |
| Already-redirected aliases → a retained article | 76 | Old URL already 301s into a page we’re keeping | Re-point redirect to that article’s new URL |
| Already-redirected aliases → another removed page | 25 | Old URL already 301s into a page also being cut | Retire together, no separate traffic impact |
| Dead-end aliases (target not in this audit) | 17 | Old redirect chain, unclear/off-site target | Spot-check, then 410 |
| Live, standalone thin/low-traffic pages + pruned tag pages | 180 | Avg. 40 sessions/yr, max 163; includes ~22 low-value tag pages | Resolved — redirect or 410 assigned, see Section 4 |

Combined traffic exposure across all 298 removed URLs: 8,675 sessions/12mo (7,244 from the 180 live pages + 1,431 from the 118 already-redirected aliases), vs. 277,759 for retained content — a ~3% share. This is a low-risk cut.

4. WHERE DO REMOVED ARTICLES GO? (RESEARCH COMPLETE)

The source sheet only specified a 410 for 6 URLs, leaving 222 removed URLs (the 180 live articles above, plus 42 legacy aliases whose old redirect target is also being cut) with no defined disposition. Each of the 222 was checked against the 223 retained articles’ new URLs AND the live socialpilot.co domain — /features, /industry, /tools, /compare — for a genuinely relevant, real, verified-live destination before deciding.

| Outcome | Count | Sessions (12mo) | What it means |
| --- | --- | --- | --- |
| Redirect — high confidence | 61 | — | Clear topical match to a retained page (e.g. how-to-sell-on-pinterest → how-to-make-money-on-pinterest) |
| Redirect — medium/low confidence | 70 | — | Reasonable but broader match (e.g. a niche how-to folding into a general topic hub) |
| 410 Gone | 91 | 2,697 | No equivalent content exists anywhere on the domain — safe to retire outright |
| Total resolved | 222 | 5,141 (redirects) |  |

Full URL-by-URL detail — old URL, action, redirect target, confidence, and rationale — is in the companion workbook: BLOG_MIGRATION_removed_url_redirect_map__appendix.xlsx

Still needs sign-off before launch • The 70 "medium/low confidence" redirects are judgment calls (e.g. a dentists article folding into a general doctors/healthcare page) — SEO/content lead should spot-check these before they go live. • 8 of the 131 redirects point to real, live pages found outside the original mapping tab: 5 go to the /compare or /insights section hub (still within this migration’s structure), and 3 go to pre-existing /industry/* landing pages (photography, NGO, restaurant marketing agency) that have nothing to do with this restructure — confirm all 8 are the intended landing spots, not just an acceptable fallback. • 1,814 internal links across the site currently point at pages being removed. These need to be found and repointed to the new redirect targets (or removed, for pages going to a 410) — a redirect alone does not fix a stale internal link. See Section 5.

5. EXECUTION CHECKLIST

SEO/content lead spot-checks the 70 medium/low-confidence redirects in the appendix workbook (Section 4).

Implement all 223 verified 301 redirects from the URL Mapping tab (retained articles).

Implement the 131 redirects + 91 410s for removed URLs from the appendix workbook.

Audit and repoint the 1,814 internal links currently pointing at removed URLs.

Update the XML sitemap: add new /insights, /strategy, /compare URLs; remove pruned URLs.

Update main nav, footer, and related-posts modules to reflect the 3 new sections.

Submit the updated sitemap in Google Search Console and spot-check a sample of redirects live.

Monitor 404s, redirect chains, and organic traffic for all migrated/redirected URLs at 7 / 30 / 60 / 90 days post-launch.

6. SUGGESTED TIMELINE

| Week | Milestone |
| --- | --- |
| Week 1 | SEO sign-off on the removed-URL redirect map (Section 4); QA full redirect set |
| Week 2 | Implement redirects + 410s in staging; repoint internal links |
| Week 3 | Launch; submit sitemap to Google Search Console |
| Weeks 4–12 | Monitor rankings/traffic; fix any redirect chains or stray 404s |

7. SUCCESS METRICS

No net loss in organic sessions to migrated content at the 60/90-day mark (baseline: 277,759 sessions/12mo across the 223 retained articles).

Zero 404s reachable via internal links post-launch.

All 223 retained-article redirects resolve in a single hop — no chains.

Search Console shows the new /insights, /strategy, /compare URLs indexed within 30 days.